### Doc-1 (Archi)

### 1. Purpose of this document

This document explains how I have updated the scope and development plan for the Nexmart project in response to my grade’s comments  on  the Project Outline.

### 2. Summary of feedback

In the feedback on my Project Outline, my comments  highlighted that:

- The original system description was too ambitious for a final-year project, as it included:

  - Full e-commerce checkout flow

  - Multi-branch real-time stock management

  - Appointment booking

  - Payment processing

  - Analytics dashboard

  - Local AI chatbot

- Each of these would be a major feature on its own and trying to do all of them risks an unfinished or rushed project.

- The outline was very descriptive and needed more critical reflection on risks and limitations (e.g. stock synchronisation, AI performance, GDPR compliance, and integration issues).

Based on this, I am narrowing the project to a realistic core.

### 3. Updated core project scope

The revised core scope of Nexmart focuses on a smaller, achievable set of features:

- Product catalogue

  - Browse a list of products.

  - View product details.

  - Basic search/filter.

- Branch-level stock

  - Each product is linked to a branch.

  - View stock per branch (e.g. in stock / low / out of stock).

- Basic ordering / reservation process

  - User can submit a simple reservation/request form for a product at a chosen branch.

  - Reservations are stored in the database and can be viewed/managed via Django admin.

- Admin management via Django Admin

  - Staff can add/edit products, branches and stock.

  - Staff can view and manage reservations.

These will be the main deliverables to complete.

### 4. Features moved to “future work”

The following features are now treated as optional extensions / future scope, not core requirements:

- AI chatbot using local models (Ollama).

- Full payment integration (Stripe or similar).

- Advanced analytics dashboard using Chart.js.

- Complex real-time multi-branch synchronisation logic.

These will only be attempted if the core system is fully implemented, tested and evaluated within the project timeframe.

### 5. Updated aims and objectives (summary)

Aim
To design and implement a web-based system that allows users to browse products by branch, view stock availability, and place simple reservations, with staff able to manage data via an admin interface.

Key Objectives

- Implement a Django + PostgreSQL backend with models for branches, products and reservations.

- Develop user-facing pages for product browsing, branch-level stock display and a reservation form.

- Configure Django admin so staff can manage products, branches, stock levels and view reservations.

- Apply basic security, usability and accessibility principles (e.g. input validation, clear forms, WCAG-informed layout).

- Evaluate the system through functional testing and a small usability review, and reflect on limitations and future enhancements.